AR Social Media Camera

Final Year Project Proposal

# 1. Project Title

AR Social Media Camera: Real-Time Augmented Reality Social Networking Application

# 2. Problem Statement

In today's digital world, social networking remains largely confined to screens and typed searches. Meeting someone new in a physical setting and instantly connecting with them online requires manually searching for their profiles — a process that is slow, awkward, and often unsuccessful.

Key issues:

- No seamless bridge between physical encounters and digital social connections.

- Networking at events or public spaces is time-consuming and inefficient.

- Existing AR applications do not focus on privacy-controlled social media integration.

This project addresses these gaps by enabling real-time, consent-based social media discovery through augmented reality.

# 3. Objectives

- Develop a mobile AR application that overlays social media information onto real-world camera views.

- Implement face recognition to identify opted-in users in real time.

- Build a privacy and consent management system giving users full control over their visibility.

- Enable in-AR interactive features such as sending friend requests or following profiles.

- Deliver a secure, intuitive, and performant MVP within the project timeline.

# 4. Background / Initial Research

Augmented Reality (AR) technology has matured significantly with frameworks like ARCore (Android) and ARKit (iOS) enabling stable, real-time overlays. Face recognition has become accessible through libraries such as Google ML Kit and TensorFlow Lite.

Existing related systems:

- Snapchat and Instagram AR filters demonstrate real-time face tracking but lack social discovery.

- LinkedIn and Facebook offer no AR or camera-based connection features.

- Research on "Social AR" (IEEE, ACM) highlights demand for context-aware, privacy-first social overlays.

Key technologies under consideration: Flutter (cross-platform), Firebase (auth & database), Google ML Kit (face detection), ARCore/ARKit (AR rendering).

# 5. Proposed Solution

The AR Social Media Camera is a mobile application that allows users to point their phone camera at another person and instantly see that person's shared social media information overlaid on screen — only if that person has opted in.

The system includes:

- Mobile frontend (Flutter) with live camera view and AR overlays.

- Face recognition module using Google ML Kit or TensorFlow Lite.

- Backend (Firebase) for user authentication, profile storage, and visibility settings.

- Privacy control panel: users manage visible information and toggle online/offline status.

- In-AR interaction buttons: send friend request, follow profile, or start a chat.

# 6. Methodology

The project follows an iterative, agile development approach:

- Requirements gathering and system architecture design.

- Build user authentication and profile management module.

- Implement face detection and recognition pipeline.

- Develop AR overlay rendering and camera integration.

- Integrate privacy controls and consent management.

- Test with real users; collect feedback and refine.

Tools: Flutter, Firebase, Google ML Kit, ARCore/ARKit, Git/GitHub.

# 7. Scope (MVP)

In-scope (core features):

- User registration, login, and profile setup with social media links.

- Face detection via camera and matching to registered users.

- AR overlay showing name, profile picture, and social links.

- Visibility toggle (online/offline) and basic privacy settings.

- Send friend/follow request directly from AR view.

Out-of-scope (excluded from MVP):

- Real-time in-app chat.

- Multi-person simultaneous AR detection.

- Third-party OAuth integration (e.g., live Instagram feed).

- Advanced 3D AR animations.

# 8. Initial Project Plan

- Week 1-2: Project planning, literature review, system architecture design.

- Week 3-4: UI/UX wireframing, Firebase setup, user authentication module.

- Week 5-6: Face detection integration, profile matching logic.

- Week 7-8: AR overlay rendering, camera integration, privacy control panel.

- Week 9-10: In-AR interaction features (friend request, follow).

- Week 11-12: User testing, bug fixing, performance optimisation.

- Week 13-14: Final documentation, presentation, and submission.

# 9. Risks and Mitigation

- Face recognition accuracy: Poor lighting may reduce accuracy. Mitigation: Use robust ML models with fallback to manual profile search.

- Privacy and ethical concerns: Risk of identifying non-consenting users. Mitigation: Strict opt-in model — only registered, consenting users are ever identified.

- AR performance on low-end devices: Real-time rendering may lag. Mitigation: Optimise pipeline; test on multiple device tiers.

- Scope creep: Feature additions may delay delivery. Mitigation: Strict MVP scope; additional features deferred to future iterations.

- Data security: Facial data and social profiles are sensitive. Mitigation: Encrypt data at rest and in transit; follow GDPR best practices.